Weekly Report  23/05/2026 - 29/05/2026

Group ID: 09

Project Name: KaiKo - AI-Powered Video Debate Platform

Prepared by: Phan Huynh Chau Thinh

Team members:

23122009 - Bang My Linh    AI Engineer

23122015 - Nguyen Gia Bao    Backend Developer

23122018 - Lai Nguyen Hong Thanh    QA & Business Analyst

23122019 - Phan Huynh Chau Thinh    PM & Frontend

Planing

| Member | Task |
| --- | --- |
| Phan Huynh Chau Thinh | Planning; Dashboard 8 tabs (Store, Community, Live, Friends); music player; mascot animations SAD v2 (Sections 5, 6, 7); Weekly Report |
| Bang My Linh | Event system; Clerk OAuth integration |
| Nguyen Gia Bao | APIs: events, achievements, match-review |
| Lai Nguyen Hong Thanh | UC Spec v2, Achievement system; |

Achievements from last week

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Dashboard 8 tabs complete: Home, History, Leaderboard, Friends, Store, Community, Live, Settings | 27/05/2026 | Phan Huynh Chau Thinh | 100% |
| 2 | Automatic achievement system: 12+ achievement types, auto-unlocked after each match | 27/05/2026 | Nguyen Gia Bao | 100% |
| 3 | Clerk OAuth2 integrated (Google SSO); users can sign in with Google | 28/05/2026 | Bang My Linh | 100% |
| 4 | Event system: create, join, submit, vote events; APIs /join-event /submit-event | 29/05/2026 | Nguyen Gia Bao + Bang My Linh | 100% |
| 5 | Spectate live debate rooms (Live tab): real-time transcript view of ongoing matches | 29/05/2026 | Phan Huynh Chau Thinh + Nguyen Gia Bao | 100% |

Issues and impacts

Clerk SDK conflicts with some browser extensions (ad blockers). Solution: advise users to disable extensions when using Clerk login. Music player causes frame drops alongside WebRTC - resolved with lazy loading.

Next week's goal

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Full end-to-end testing: Video 1v1, Text 1v1, Solo vs AI, Spectate | 03/06/2026 | Lai Nguyen Hong Thanh |
| 2 | Record PA3 demo video (2-3 minutes) | 03/06/2026 | All members |
| 3 | Finalize SAD v2, UC Spec v2, README, Changes, Weekly Report 5 | 04/06/2026 | Lai Nguyen Hong Thanh |
| 4 | Submit PA3-Group09.zip before deadline 04/06 | 04/06/2026 | Phan Huynh Chau Thinh |

Jira: