Weekly Report  30/05/2026 - 04/06/2026

Group ID: 09

Project Name: KaiKo - AI-Powered Video Debate Platform

Prepared by: Lai Nguyen Hong Thanh

Team members:

23122009 - Bang My Linh    AI Engineer

23122015 - Nguyen Gia Bao    Backend Developer

23122018 - Lai Nguyen Hong Thanh    QA & Business Analyst

23122019 - Phan Huynh Chau Thinh    PM & Frontend

Planing

| Member | Task |
| --- | --- |
| Phan Huynh Chau Thinh | Planning; final UI bug fixes; capture 7 screenshots for SAD; package PA3 |
| Bang My Linh | Test AI features; re-run evaluation on Kaggle; update metrics in SAD |
| Nguyen Gia Bao | Final end-to-end testing; fix remaining backend bugs |
| Lai Nguyen Hong Thanh | Finalize SAD v2, UC Spec v2, README, Changes.docx, Weekly Report 5; submit PA3 |

Achievements from last week

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Finalize SAD v2: Section 5 (Deployment Diagram), Section 6 (Folder Structure), Section 7 (ML Evaluation) | 02/06/2026 | Lai Nguyen Hong Thanh | 100% |
| 2 | Finalize UC Spec v2: added UC09 (Spectate), UC10 (Achievement & Store); updated UC04, UC06 | 02/06/2026 | Lai Nguyen Hong Thanh | 100% |
| 3 | Re-run Kaggle training notebooks; obtain precise eval_accuracy and eval_f1 from best checkpoint | 03/06/2026 | Bang My Linh | 100% |
| 4 | Record PA3 demo video (2.5 min): Video 1v1 + fallacy alert + Scoreboard + Dashboard overview | 03/06/2026 | All members | 100% |
| 5 | Package PA3-Group09.zip and submit to Moodle before deadline 04/06 | 04/06/2026 | Phan Huynh Chau Thinh | 100% |

Issues and impacts

No blocking issues. Demo video recorded, all documents finalized and submitted on time.

Next week's goal

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Sprint 5: Improve performance on low-end devices (MediaPipe optimization) | 12/06/2026 | Phan Huynh Chau Thinh |
| 2 | Collect real debate data to retrain models for PA4 | 12/06/2026 | Bang My Linh |
| 3 | Prepare PA4 documentation (Final Report + Demo) | 21/06/2026 | All members |

Jira: