# KaiKo — Weekly Report 10 (PA4 Cycle)

Group 09 — Period: 05/06/2026 – 10/07/2026

DRAFT NOTE FROM REPORT PREPARATION: this single report summarizes the concrete PA4 deliverables produced (test plan/cases, ML evaluation, document updates). If your course expects one weekly report per calendar week (e.g., WR10, WR11, WR12...), copy the two-table format below and split the entries by the actual date each task was completed — only your team knows the real week-by-week breakdown of the 5-week gap since Weekly Report 9.

# Member Summary

| Member | Task |
| --- | --- |
| Phan Huynh Chau Thinh | PM coordination; continued frontend feature work; packaged PA4-Group09.zip for submission |
| Bang My Linh | Re-verified ML training results from completed Kaggle runs; computed majority-class baselines; authored KaiKo_ML_Model_Evaluation_Report_PA4.docx |
| Nguyen Gia Bao | Executed test cases for UC09/UC10; investigated and logged DEF-06 (Live tab empty state) and DEF-07 (duplicate Store purchase) |
| Lai Nguyen Hong Thanh | Extended Test Plan and Test Cases/Summary to cover all 10 use cases; updated rup_sad.docx and Use-case Specs to v2.1 |

# This Cycle's Completed Tasks

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Extend Test Plan to cover UC09 (Spectate) and UC10 (Achievement & Store), scope updated from 8 to 10 use-cases | 08/07/2026 | Lai Nguyen Hong Thanh | 100% |
| 2 | Design and execute 10 additional test cases (5 per use-case) for UC09/UC10; update Test Summary sheet | 08/07/2026 | Nguyen Gia Bao | 100% |
| 3 | Log 2 new defects (DEF-06, DEF-07) found during UC09/UC10 testing | 08/07/2026 | Nguyen Gia Bao | 100% |
| 4 | Compute real per-epoch model metrics and majority-class baselines; write ML Model Evaluation Report (datasets, baselines, environment, results, conclusion) | 09/07/2026 | Bang My Linh | 100% |
| 5 | Update rup_sad.docx Section 7.6 with actual measured results (replacing PA3 provisional figures) and add baseline comparison subsection | 09/07/2026 | Bang My Linh / Lai Nguyen Hong Thanh | 100% |
| 6 | Review Use-case Specs against current implementation; confirm no functional changes needed; add PA4 traceability note | 09/07/2026 | Lai Nguyen Hong Thanh | 100% |
| 7 | Prepare diagrams/UML appendix (ML pipeline diagram + sequence diagrams for UC09/UC10) | 10/07/2026 | Phan Huynh Chau Thinh | 100% |
| 8 | Package PA4-Group09.zip and submit to Moodle before deadline 10/07 | 10/07/2026 | Phan Huynh Chau Thinh | 100% |

# Next Cycle's Plan (towards PA5)

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Fix DEF-06 (Live tab empty state) and DEF-07 (duplicate Store purchase) before presentation | TBD | Nguyen Gia Bao |
| 2 | Explore fallacy-model improvements: reduce class count or collect human-verified data (see ML Evaluation Report, Future Improvements) | TBD | Bang My Linh |
| 3 | Prepare final presentation and live demo for PA5 | TBD | All members |