KAIKO

Weekly Report - Week 3

13/04/2026 - 19/04/2026

1. General Information

| Project Name | KaiKo - AI-Powered Video Debate Platform |
| --- | --- |
| Course | CSC10011 - Software Engineering for AI-enabled Systems |
| Group | Group 09 |
| Week / Dates | Week 3 ¦ 13/04/2026 - 19/04/2026 |
| Sprint | Sprint 2 - Elaboration |

2. Team Members

| Student ID | Name | Role | Availability |
| --- | --- | --- | --- |
| 23122009 | Bàng Mỹ Linh | AI Engineer | Full availability |
| 23122015 | Nguyễn Gia Bảo | Backend Developer | Full availability |
| 23122018 | Lại Nguyễn Hồng Thanh | QA & Business Analyst | Full availability |
| 23122019 | Phan Huỳnh Châu Thịnh | PM & Frontend Developer | Full availability |

3. Completed Tasks

| Owner (ID) | Task Description | Progress | Status |
| --- | --- | --- | --- |
| 23122009 | Retrained model with adjusted hyperparameters (lr=2e-5, epochs=5). Achieved F1=0.78 | 100% | ✓ |
| 23122009 | Integrated trained model into FastAPI /analyze endpoint; tested with sample sentences | 100% | ✓ |
| 23122015 | Designed and documented all API endpoints (OpenAPI/Swagger spec) | 100% | ✓ |
| 23122019 | Created Figma wireframes: HomePage, AuthPage, DebateRoom, Scoreboard, Dashboard | 100% | ✓ |
| 23122018 | Completed test plan v1: test cases for /register, /login, /analyze endpoints | 100% | ✓ |

4. Planned Tasks for Next Week

| # | Task |
| --- | --- |
| 1 | Implement WebRTC video call (P2P + Firebase signaling) |
| 2 | Integrate Web Speech API into DebateRoom component |
| 3 | Start PA2 documentation (SDP v2, Vision v2, Use Cases) |

5. Issues and Risks

| Issues Encountered | Model size ~500MB; Railway free tier has 512MB RAM limit. Solution: use Render (1GB RAM) or optimize model. |
| --- | --- |

6. Meetings This Week

| Meetings Held | Tuesday 14/04 (architecture review, 1h), Friday 18/04 (model demo, 30 min) |
| --- | --- |

7. Sprint Progress Summary

| Sprint | Sprint 2 - Elaboration |
| --- | --- |
| Tasks Completed This Week | 5 |
| Blockers | Model size ~500MB; Railway free tier has 512MB RAM limit |
| Overall Status | On Track ✓ |