KAIKO

Weekly Report - Week 5

27/04/2026 - 03/05/2026

1. General Information

| Project Name | KaiKo - AI-Powered Video Debate Platform |
| --- | --- |
| Course | CSC10011 - Software Engineering for AI-enabled Systems |
| Group | Group 09 |
| Week / Dates | Week 5 ¦ 27/04/2026 - 03/05/2026 |
| Sprint | Sprint 3 - Construction |

2. Team Members

| Student ID | Name | Role | Availability |
| --- | --- | --- | --- |
| 23122009 | Bàng Mỹ Linh | AI Engineer | Full availability |
| 23122015 | Nguyễn Gia Bảo | Backend Developer | Full availability |
| 23122018 | Lại Nguyễn Hồng Thanh | QA & Business Analyst | Full availability |
| 23122019 | Phan Huỳnh Châu Thịnh | PM & Frontend Developer | Full availability |

3. Completed Tasks

| Owner (ID) | Task Description | Progress | Status |
| --- | --- | --- | --- |
| 23122009 | Implemented /score endpoint: Gemini API integration, semantic cache, token compression, key pool | 100% | ✓ |
| 23122019 | Implemented Scoreboard component: score breakdown, strengths/weaknesses, tips display | 100% | ✓ |
| 23122019 | Implemented MediaPipe FaceMesh: eye contact detection working at ~18 FPS | 100% | ✓ |
| 23122015 | Implemented /save-match and /history/{username} endpoints; SQLite match_history table | 100% | ✓ |
| 23122015 | Implemented /generate-response (Solo AI Mode) endpoint | 100% | ✓ |

4. Planned Tasks for Next Week

| # | Task |
| --- | --- |
| 1 | Implement MediaPipe Hands and Web Audio API (volume + tremor) analysis |
| 2 | End-to-end integration test: full match flow from matchmaking to scoreboard |
| 3 | Complete PA2 documentation |

5. Issues and Risks

| Issues Encountered | Gemini quota (500 RPD) hit during testing. Resolved by implementing 4-key pool + semantic cache (40% call reduction). |
| --- | --- |

6. Meetings This Week

| Meetings Held | Wednesday 30/04 (integration check, 45 min), Sunday 03/05 (PA2 doc review, 1.5h) |
| --- | --- |

7. Sprint Progress Summary

| Sprint | Sprint 3 - Construction |
| --- | --- |
| Tasks Completed This Week | 5 |
| Blockers | Gemini quota (500 RPD) hit during testing |
| Overall Status | On Track ✓ |