Weekly Report  16/05/2026 – 22/05/2026

Group ID: 09

Project Name: KaiKo – AI-Powered Video Debate Platform

Prepared by: Lai Nguyen Hong Thanh

Team members:

23122009 - Bang My Linh    AI Engineer

23122015 - Nguyen Gia Bao    Backend Developer

23122018 - Lai Nguyen Hong Thanh    QA & Business Analyst

23122019 - Phan Huynh Chau Thinh    PM & Frontend

# Planing

| Member | Task |
| --- | --- |
| Phan Huynh Chau Thinh | Planning; Sprint 4: level/tier system, badges, Dashboard 8 tabs |
| Bang My Linh | Complete ArgKP model training; integrate /check-argument endpoint |
| Nguyen Gia Bao | Migrate database from SQLite to PostgreSQL (Neon); create tables: friends, events, notifications |
| Lai Nguyen Hong Thanh | Weekly Report 3; begin SAD v2 (PA3 sections) |

# Achievements from last week

| STT | Description | Due Date | Responsibility | %Complete |
| --- | --- | --- | --- | --- |
| 1 | Migrate database from SQLite to Neon PostgreSQL cloud (ap-southeast-1) | 18/05/2026 | Nguyen Gia Bao | 100% |
| 2 | Create new tables: friends, friend_requests, events, event_participants, notifications, user_achievements, user_items | 20/05/2026 | Nguyen Gia Bao | 100% |
| 3 | Complete ArgKP model training (XLM-RoBERTa base, IBM ArgKP dataset translated to Vietnamese) | 20/05/2026 | Bang My Linh | 100% |
| 4 | Integrate /check-argument endpoint into backend; connect to TextDebateRoom | 21/05/2026 | Bang My Linh + Nguyen Gia Bao | 100% |
| 5 | Deploy level/tier system and tier-based matchmaking (level difference <= 10) | 22/05/2026 | Phan Huynh Chau Thinh | 100% |

# Issues and impacts

Neon PostgreSQL free tier has connection pool limit (10 connections). Resolved: use connection pooling and close connections after each query.

# Next week's goal

| STT | Description | Due Date | Responsibility |
| --- | --- | --- | --- |
| 1 | Complete Dashboard 8 tabs: Store, Community, Live (spectate), Friends | 29/05/2026 | Phan Huynh Chau Thinh |
| 2 | Implement automatic Achievement system (check after each match) | 28/05/2026 | Nguyen Gia Bao |
| 3 | Complete TextDebateRoom (alternating chat + ArgKP inline analysis) | 29/05/2026 | Nguyen Gia Bao + Bang My Linh |
| 4 | Weekly Report 4 | 29/05/2026 | Lai Nguyen Hong Thanh |

Jira: https://kaiko-group09.atlassian.net/jira/software/projects/KAI/boards