Project: KaiKo – AI-Powered Video Debate Platform

Related Documents: Vision Document (Version 1.0), Software Development Plan (Version 1.0)

Revision Date: 12/05/2026

Author: Phan Huỳnh Châu Thịnh, Lại Nguyễn Hồng Thanh

A. VISION DOCUMENT REVISION NOTES

1. Section 3.2: User Summary

- Actor Addition: Added the Guest role, linked to: View Homepage, View Feature Descriptions, Login, Register Account.

+ To model public access for unauthenticated users who visit the platform before logging in, separating their limited access from the full Player role.

2. Section 3.3: User Environment

- Section Added (new): Detailed technical environment requirements for KaiKo users.

+ Browser: Google Chrome ≥ 100 or Microsoft Edge ≥ 100 (required for Web Speech API support).

+ Device: Laptop or desktop with webcam and microphone; RAM ≥ 4 GB to run MediaPipe client-side.

+ Network: Minimum 5 Mbps for stable WebRTC P2P video call.

+ OS: Cross-platform – Windows 10+, macOS 10.15+, Ubuntu 20.04+.

+ Lighting: Adequate lighting required for MediaPipe FaceMesh face detection accuracy.

3. Section 4: Product Features

- Feature Detail Updated: AI Fallacy Detection (F4) – expanded with model name, dataset, and accuracy target.

+ Model: XLM-RoBERTa (xlm-roberta-base) fine-tuned for 13-class sequence classification.

+ Training Dataset: ~3,761 Vietnamese sentences translated from HuggingFace tasksource/logical-fallacy dataset (originally English). Translation performed via Google Translate API script.

+ Expected Accuracy: F1 ≥ 0.75 macro-averaged across 13 fallacy labels. Achieved F1 = 0.78 after Sprint 2 training.

+ Inference Latency: < 2 seconds per sentence on CPU (FastAPI server).

+ Reason for Choice: Multilingual (supports Vietnamese natively); strong cross-lingual transfer; well-documented fine-tuning pipeline; no per-inference API cost.

- Feature Detail Updated: Eye Contact Analysis (F5) – added accuracy target and technology details.

+ Technology: MediaPipe FaceMesh (JavaScript, runs client-side in browser via WebAssembly).

+ Method: Measures iris position relative to eye corners; classifies as 'looking straight' (≥ 70% of time) or 'looking away'.

+ Expected Accuracy: Look/no-look classification ≥ 80%.

+ Runs at ≥ 15 FPS on average laptop. Zero API cost (fully client-side).

- Feature Detail Updated: Hand Gesture Analysis (F6) – added accuracy target and technology details.

+ Technology: MediaPipe Hands (JavaScript, client-side WebAssembly).

+ Method: Detects 21 hand landmarks per hand; determines if hands are visible in frame ≥ 20% of speaking time.

+ Expected Accuracy: Hand-in-frame detection ≥ 90%.

- Feature Detail Updated: Scoreboard & AI Analysis (F9) – added model name, prompting strategy, and consistency target.

+ Model: Google Gemini 1.5 Flash via google-generativeai Python SDK.

+ Prompting Strategy: Few-shot prompting with a detailed rubric; response_mime_type='application/json' enforces structured output.

+ Expected Consistency: ≥ 80% consistent with predefined rubric when evaluated by human raters.

+ API Quota: Free tier 500 RPD. Mitigated via: 4-key API pool (2,000 RPD total), Semantic TF-IDF Cache (−40–60% calls), token compression pipeline (−30–50% input tokens), compute_local_scores() fallback when quota exceeded.

4. Section 5: Non-Functional Requirements

- Requirement Added: AI Accuracy Requirements (High Priority)

+ Fallacy detection F1 ≥ 0.75 (13 labels, XLM-RoBERTa fine-tuned on Vietnamese data).

+ Speech-to-Text WER < 20% for clear Vietnamese speech (Web Speech API, lang='vi-VN').

+ Eye contact classification accuracy ≥ 80% (MediaPipe FaceMesh).

+ Gemini scoring consistency ≥ 80% with rubric.

- Requirement Added: API Quota Management (High Priority)

+ Gemini free tier: 500 RPD. The system must not crash when quota is exceeded.

+ Mitigation: 4-key pool (2,000 RPD), Semantic Cache, token compression, compute_local_scores() local fallback.

+ Target: 0% downtime on Scoreboard generation regardless of API availability.

- Requirement Added: Anti-Cheating Requirement (High Priority)

+ Users must speak directly on video; the system only accepts text from Web Speech API (microphone).

+ No manual text input is permitted for debate arguments.

+ This ensures that users cannot copy-paste AI-generated arguments.

- Requirement Detail Updated: Performance (existing section expanded)

+ STT latency < 1 second from end-of-speech to text display.

+ Fallacy model inference < 2 seconds per sentence.

+ WebRTC video latency < 500 ms (measured via RTCPeerConnection.getStats()).

+ MediaPipe ≥ 15 FPS on average laptop.

+ Gemini Scoreboard generation < 10 seconds after match ends.

B. SOFTWARE DEVELOPMENT PLAN REVISION NOTES

1. Section 4.2.2: Sprint Details

- Sprint 3 tasks added (27/04 – 10/05/2026):

+ T3.1: Implement WebRTC P2P video call with Firebase Realtime Database signaling – Owner: Nguyễn Gia Bảo – Status: ✓ Completed

+ T3.2: Integrate Web Speech API (STT) into DebateRoom – Owner: Phan Huỳnh Châu Thịnh – Status: ✓ Completed

+ T3.3: Connect /analyze endpoint to real-time fallacy alerts – Owner: Bàng Mỹ Linh + Nguyễn Gia Bảo – Status: ✓ Completed

+ T3.4: Implement Gemini /score endpoint, semantic cache, key pool, token compression – Owner: Bàng Mỹ Linh – Status: ✓ Completed

+ T3.5: Implement Scoreboard UI component – Owner: Phan Huỳnh Châu Thịnh – Status: ✓ Completed

+ T3.6: Implement MediaPipe FaceMesh (eye contact + emotion), Hands, Web Audio API – Owner: Phan Huỳnh Châu Thịnh – Status: ✓ Completed

+ T3.7: Implement /save-match, /history/{username}, /generate-response endpoints – Owner: Nguyễn Gia Bảo – Status: ✓ Completed

+ T3.8: Complete utils_preprocess.py (filler removal + TF-IDF summarization) – Owner: Bàng Mỹ Linh – Status: ✓ Completed

+ T3.9: Write PA2 documentation (SDP v2, Vision v2, Use Cases, SAD) – Owner: Lại Nguyễn Hồng Thanh – Status: ✓ Completed

2. Section 4.3.2: Risk Management

- Risk Update R2: Gemini API quota exceeded (500 RPD).

+ Status: Risk materialized during Sprint 3 load testing.

+ Resolution Applied: 4-key API pool (2,000 RPD total) + Semantic TF-IDF Cache (−40% calls) + compute_local_scores() fallback. Risk now mitigated.

- Risk Update R5: CPU overload running MediaPipe + WebRTC simultaneously.

+ Status: Observed on low-end laptops during Sprint 3 testing.

+ Resolution Applied: Reduced MediaPipe analysis resolution to 160×120; process alternate frames only. Risk partially mitigated.

C. OTHER DOCUMENTS (NEW IN PA2)

- Use-Case Specification (new document): 8 use cases (UC01–UC08) with full Basic Flow and Alternative Flows per RUP template.

- Software Architecture Document / SAD (new document): Layered Architecture + P2P (WebRTC) style; 5 components described; Class Diagram (Backend + Frontend); ER Diagram; 4 ML model analyses; 5 UI screen descriptions.