KAIKO

Weekly Report – Week 1

30/03/2026 – 05/04/2026

1. General Information

| Project Name | KaiKo – AI-Powered Video Debate Platform |
| --- | --- |
| Course | CSC10011 – Software Engineering for AI-enabled Systems |
| Group | Group 09 |
| Week / Dates | Week 1 ¦ 30/03/2026 – 05/04/2026 |
| Sprint | Sprint 1 – Inception |

2. Team Members

| Student ID | Name | Role | Availability |
| --- | --- | --- | --- |
| 23122009 | Bàng Mỹ Linh | AI Engineer | Full availability |
| 23122015 | Nguyễn Gia Bảo | Backend Developer | Full availability |
| 23122018 | Lại Nguyễn Hồng Thanh | QA & Business Analyst | Full availability |
| 23122019 | Phan Huỳnh Châu Thịnh | PM & Frontend Developer | Full availability |

3. Completed Tasks

| Owner (ID) | Task Description | Progress | Status |
| --- | --- | --- | --- |
| 23122019 | Set up GitHub repository, Trello board, Slack workspace | 100% | ✓ |
| 23122009 | Downloaded logical-fallacy dataset from HuggingFace; translated ~3,761 sentences to Vietnamese | 100% | ✓ |
| 23122015 | Initialized FastAPI project structure; configured CORS; created /analyze skeleton endpoint | 100% | ✓ |
| 23122019 | Set up React + Vite frontend project; configured routing (React Router) | 100% | ✓ |
| 23122018 | Drafted PA1 outline: SDP structure and Vision Document structure | 100% | ✓ |

4. Planned Tasks for Next Week

| # | Task |
| --- | --- |
| 1 | Fine-tune XLM-RoBERTa on translated dataset (Sprint 2) |
| 2 | Complete PA1: SDP + Vision Document and submit (09/04) |
| 3 | Design database schema and API endpoint specification |

5. Issues and Risks

| Issues Encountered | None significant. Minor difficulty translating dataset filler sentences – resolved by using Google Translate API script. |
| --- | --- |

6. Meetings This Week

| Meetings Held | Monday 30/03 (kickoff, 1h), Thursday 02/04 (check-in, 45 min) |
| --- | --- |

7. Sprint Progress Summary

| Sprint | Sprint 1 – Inception |
| --- | --- |
| Tasks Completed This Week | 5 |
| Blockers | None |
| Overall Status | On Track ✓ |