KAIKO

Weekly Report – Week 2

06/04/2026 – 12/04/2026

1. General Information

| Project Name | KaiKo – AI-Powered Video Debate Platform |
| --- | --- |
| Course | CSC10011 – Software Engineering for AI-enabled Systems |
| Group | Group 09 |
| Week / Dates | Week 2 ¦ 06/04/2026 – 12/04/2026 |
| Sprint | Sprint 1 – Inception (PA1 Submission) |

2. Team Members

| Student ID | Name | Role | Availability |
| --- | --- | --- | --- |
| 23122009 | Bàng Mỹ Linh | AI Engineer | Full availability |
| 23122015 | Nguyễn Gia Bảo | Backend Developer | Full availability |
| 23122018 | Lại Nguyễn Hồng Thanh | QA & Business Analyst | Full availability |
| 23122019 | Phan Huỳnh Châu Thịnh | PM & Frontend Developer | Full availability |

3. Completed Tasks

| Owner (ID) | Task Description | Progress | Status |
| --- | --- | --- | --- |
| 23122018 | Completed SDP v1: project plan, team roles, sprint schedule, risk table | 100% | ✓ |
| 23122018 | Completed Vision Document v1: problem statement, user personas, feature list (F1–F12) | 100% | ✓ |
| 23122009 | Set up Kaggle Notebook for fine-tuning; completed 3 training epochs (F1=0.71) | 100% | ✓ |
| 23122015 | Completed /register and /login endpoints with SHA-256 password hashing in SQLite | 100% | ✓ |
| 23122019 | Completed HomePage and AuthPage UI components | 100% | ✓ |

4. Planned Tasks for Next Week

| # | Task |
| --- | --- |
| 1 | Continue fine-tuning to reach F1 ≥ 0.75 (adjust hyperparameters) |
| 2 | Design Figma wireframes for all main screens |
| 3 | Implement WebRTC P2P video + Firebase signaling |

5. Issues and Risks

| Issues Encountered | Model F1 = 0.71 after first run – below target. Plan: increase epochs and adjust learning rate in Sprint 2. |
| --- | --- |

6. Meetings This Week

| Meetings Held | Monday 06/04 (sprint planning, 1h), Wednesday 09/04 (PA1 final review, 1h) |
| --- | --- |

7. Sprint Progress Summary

| Sprint | Sprint 1 – Inception (PA1 Submission) |
| --- | --- |
| Tasks Completed This Week | 5 |
| Blockers | Model F1 = 0 |
| Overall Status | On Track ✓ |