KAIKO

Weekly Report - Week 4

20/04/2026 - 26/04/2026

1. General Information

| Project Name | KaiKo - AI-Powered Video Debate Platform |
| --- | --- |
| Course | CSC10011 - Software Engineering for AI-enabled Systems |
| Group | Group 09 |
| Week / Dates | Week 4 ¦ 20/04/2026 - 26/04/2026 |
| Sprint | Sprint 2 - Elaboration |

2. Team Members

| Student ID | Name | Role | Availability |
| --- | --- | --- | --- |
| 23122009 | Bàng Mỹ Linh | AI Engineer | Full availability |
| 23122015 | Nguyễn Gia Bảo | Backend Developer | Full availability |
| 23122018 | Lại Nguyễn Hồng Thanh | QA & Business Analyst | Full availability |
| 23122019 | Phan Huỳnh Châu Thịnh | PM & Frontend Developer | Full availability |

3. Completed Tasks

| Owner (ID) | Task Description | Progress | Status |
| --- | --- | --- | --- |
| 23122015 | Implemented WebRTC P2P video call with Firebase Realtime Database signaling | 100% | ✓ |
| 23122015 | Implemented WebSocket /ws/{client_id} with matchmaking logic (ELO ±200 pairing) | 100% | ✓ |
| 23122019 | Implemented DebateRoom component: video grid, turn timer, ControlsBar | 100% | ✓ |
| 23122019 | Integrated Web Speech API into DebateRoom; real-time transcript display working | 100% | ✓ |
| 23122009 | Connected /analyze to DebateRoom: each sentence triggers API call, shows FallacyAlert | 100% | ✓ |

4. Planned Tasks for Next Week

| # | Task |
| --- | --- |
| 1 | Implement Gemini /score endpoint and Scoreboard screen |
| 2 | Implement MediaPipe FaceMesh (eye contact + emotion analysis) |
| 3 | Continue PA2 documents |

5. Issues and Risks

| Issues Encountered | WebRTC fails behind some NAT configurations. Plan: add TURN server (Twilio STUN/TURN free tier). |
| --- | --- |

6. Meetings This Week

| Meetings Held | Monday 21/04 (sprint review, 1h), Thursday 24/04 (WebRTC testing session, 1.5h) |
| --- | --- |

7. Sprint Progress Summary

| Sprint | Sprint 2 - Elaboration |
| --- | --- |
| Tasks Completed This Week | 5 |
| Blockers | WebRTC fails behind some NAT configurations |
| Overall Status | On Track ✓ |