KAIKO

Weekly Report – Week 6

04/05/2026 – 10/05/2026

1. General Information

| Project Name | KaiKo – AI-Powered Video Debate Platform |
| --- | --- |
| Course | CSC10011 – Software Engineering for AI-enabled Systems |
| Group | Group 09 |
| Week / Dates | Week 6 ¦ 04/05/2026 – 10/05/2026 |
| Sprint | Sprint 3 – Construction |

2. Team Members

| Student ID | Name | Role | Availability |
| --- | --- | --- | --- |
| 23122009 | Bàng Mỹ Linh | AI Engineer | Full availability |
| 23122015 | Nguyễn Gia Bảo | Backend Developer | Full availability |
| 23122018 | Lại Nguyễn Hồng Thanh | QA & Business Analyst | Full availability |
| 23122019 | Phan Huỳnh Châu Thịnh | PM & Frontend Developer | Full availability |

3. Completed Tasks

| Owner (ID) | Task Description | Progress | Status |
| --- | --- | --- | --- |
| 23122019 | Implemented MediaPipe Hands detection in DebateRoom; gesture scoring working | 100% | ✓ |
| 23122019 | Implemented Web Audio API: volume analysis (decibel monitoring) and pitch variance tracking | 100% | ✓ |
| 23122018 | Completed Use Case Specification v1: 8 use cases (UC01–UC08) with main and alternative flows | 100% | ✓ |
| 23122018 | Drafted SAD v1: architecture overview, component descriptions, ER diagram, ML model section | 100% | ✓ |
| 23122009 | Completed utils_preprocess.py (filler removal + TF-IDF summarization) | 100% | ✓ |

4. Planned Tasks for Next Week

| # | Task |
| --- | --- |
| 1 | Finalize and submit PA2 (15/05 deadline) |
| 2 | Full end-to-end testing of complete match flow |
| 3 | Bug fixes from integration testing |

5. Issues and Risks

| Issues Encountered | MediaPipe + WebRTC simultaneous CPU load causes minor frame drops on low-end laptops. Mitigation: reduce analysis resolution to 160×120. |
| --- | --- |

6. Meetings This Week

| Meetings Held | Tuesday 06/05 (integration test session, 2h), Friday 09/05 (PA2 final review, 1.5h) |
| --- | --- |

7. Sprint Progress Summary

| Sprint | Sprint 3 – Construction |
| --- | --- |
| Tasks Completed This Week | 5 |
| Blockers | MediaPipe + WebRTC simultaneous CPU load causes minor frame drops on low-end laptops |
| Overall Status | On Track ✓ |